# Software Test Plan (STP) - ATM System (Sample)

Project: Perishables Management System (Retail Stores)
Version: 1.0
Authors: QA Team – Rithvik Matta, Rishi Sheth, Rishil Abhijit, Rohan Jogi
Date: 09-10-2025
Status: Sample / Draft

## 1. Introduction

Purpose:
 This Test Plan defines the testing approach for the Perishables Management System (PMS). It ensures that all functional and non-functional requirements from the SRS are verified to guarantee quality, performance, and security.

Scope:
 Testing includes the PMS modules: Inventory, Expiry Alerts, Reordering, Supplier Management, Reporting, Authentication, and Role-based Access Control.
 Excluded: External POS system logic, supplier-side systems, and third-party integrations beyond test stubs.

References:

- PMS SRS v1.0

- PMS SAD v1.0

- IEEE 829 Test Documentation Standard

- OWASP Testing Guide

Definitions:
 PMS – Perishables Management System
 POS – Point of Sale
 SKU – Stock Keeping Unit
 FIFO – First In, First Out

## 2. Test Items

- Inventory Management Module

- Expiry Tracking & Alerts Module

- Reordering & Supplier Management

- Reporting & Analytics

- Authentication & Role-based Access Control

- Database Layer & APIs

## 3. Features to be Tested

| Feature | Requirement ID | Test Case Reference |
| --- | --- | --- |
| Add stock with expiry | PMS-F-001 | TC-Inv-01 |
| Auto stock update after sales | PMS-F-002 | TC-Inv-02 |
| Stock adjustment | PMS-F-003 | TC-Inv-03 |
| Expiry notification | PMS-F-004 | TC-Alert-01 |
| Expiry list review | PMS-F-005 | TC-Alert-02 |
| Auto discount on near-expiry | PMS-F-006 | TC-Alert-03 |
| Reorder suggestions | PMS-F-007 | TC-Reorder-01 |
| Supplier request | PMS-F-008 | TC-Reorder-02 |
| Supplier info storage | PMS-F-009 | TC-Reorder-03 |
| Wastage reports | PMS-F-010 | TC-Report-01 |
| Shelf life analytics | PMS-F-012 | TC-Report-03 |
| Role-based access control | PMS-F-013 | TC-Sec-01 |
| Audit logs | PMS-F-014 | TC-Sec-02 |
| Authentication | PMS-F-015 | TC-Sec-03 |
| Response time ≤2s | PMS-NF-001 | TC-Perf-01 |
| System uptime ≥99.9% | PMS-NF-002 | TC-Reliab-01 |
| AES-256 Encryption | PMS-NF-003 | TC-Sec-04 |
| Scalability (10k+ SKUs) | PMS-NF-004 | TC-Scale-01 |
| Usability ≥85% positive feedback | PMS-NF-005 | TC-Usab-01 |

## 4. Features Not to be Tested

- Core POS system processing

- Supplier system functionalities outside PMS

- Cloud hosting reliability (handled by provider)

- AI-based forecasting (future enhancement)

## 5. Test Approach / Strategy

Levels of Testing:

- Unit Testing: Individual service testing (InventoryService, AlertsService, etc.)

- Integration Testing: POS ↔ PMS ↔ Supplier API

- System Testing: End-to-end workflows (stocking → expiry → alert → reorder)

- User Acceptance Testing (UAT): Performed by store managers & staff

Testing Types:

- Functional Testing

- Regression Testing

- Performance Testing (load, response time)

- Security Testing (encryption, RBAC, login)

- Usability Testing (UI/UX feedback)

Entry Criteria:

- Stable PMS build available

- Test environment configured

- Test data created

Exit Criteria:

- 100% planned test cases executed

- 0 critical defects open

- 95% pass rate for high-priority tests

## 5.1 Security Validation

- Verify TLS 1.2+ communication (HTTPS endpoints)

- Validate AES-256 database encryption

- Check RBAC enforcement

- Test login authentication & password strength

- Conduct basic penetration and fuzz testing for APIs

- Validate audit logs for immutability

## 6. Test Environment

| Component | Details |
| --- | --- |
| Hardware | Standard desktop / mobile devices |
| Software | PMS Web App, PMS Backend (Node.js / Spring Boot), MySQL / Firebase |
| Tools | Postman (API testing), Selenium (UI automation), JMeter (load), OWASP ZAP (security), Jira / TestLink (defect tracking) |
| Data | Dummy SKUs, suppliers, transactions, expiry items |

## 7. Test Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test case design | 10-Oct-2025 | 14-Oct-2025 |
| Environment setup | 15-Oct-2025 | 16-Oct-2025 |
| Test execution (system & integration) | 17-Oct-2025 | 28-Oct-2025 |
| UAT | 29-Oct-2025 | 31-Oct-2025 |
| Test summary & closure | 01-Nov-2025 | 03-Nov-2025 |

## 8. Test Deliverables

- Software Test Plan (this document)

- Test Cases (manual + automated)

- Test Data Sheet

- Execution Logs

- Defect Reports

- Test Summary Report

- Requirements Traceability Matrix (RTM)

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | Rithvik Matta | Define plan, monitor execution |
| Test Engineer | Rishi Sheth | Design & execute cases, log defects |
| Developer | Rishil Abhijit | Assist in bug fixes and regression |
| Product Owner | Rohan Jogi | Validate deliverables, approve UAT |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Delay in stable build | Request early smoke build |
| Data inconsistency during sync | Conduct multi-store sync tests |
| Test environment downtime | Keep backup cloud VM |
| Incomplete POS API | Use mock service during testing |

## 11. Assumptions & Dependencies

- POS and supplier APIs available for integration testing

- Database seeded with test data

- Access to admin credentials for role testing

- Cloud environment stable

## 12. Suspension & Resumption Criteria

Suspend testing if:

- Build blocks >30% of test cases

- Environment unavailable for >4 hrs

Resume testing when:

- Blocking defects resolved

- System stable and re-deployed

## 13. Test Case Management & Traceability

| Requirement ID | Test Case(s) |
| --- | --- |
| PMS-F-001 | TC-Inv-01 |
| PMS-F-004 | TC-Alert-01 |
| PMS-F-010 | TC-Report-01 |
| PMS-NF-001 | TC-Perf-01 |
| PMS-SR-001 | TC-Sec-01 |

## 14. Test Metrics & Reporting

Metrics to track:

- % test cases executed

- % test cases passed / failed

- Defect density

- Defect resolution time

- Requirement coverage

Reports:

- Daily execution report

- Final Test Summary Report

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Rithvik Matta | — |
| Dev Lead | Rishil Abhijit | — |
| Product Owner | Rohan Jogi | — |